## Slide 1
Azure DevOps for MicroServices App – 4 months of Project Evolution
Igor Sychev
Solution Architect in MSTD BY
https://github.com/SychevIgor/pronet_docker

## Slide 2: Why DevOps if I’m not DevOps Engineer?

## Slide 3: Introduction to our project
Asp.Net Core based backend microservices
Ractjs based frontend pp
The App should be hosted in Azure (preferred hosting is Managed Kubernetes Cluster)
“Sold” to a customer CI/CD system is Azure DevOps
No clear scope -> Time and Material type of project

## Slide 4: eShopOnContainers as a reference architecture
Used to start, but not covered CI/CD/DEVOPS/ALM questions at the moment https://github.com/dotnet-architecture/eShopOnContainers/issues/949
Used Mono Repository (developed mainly by 1-2 devs at a time)

## Slide 5
Mono Build/Release

## Slide 6: Initial “Trade off” idea – Mono repository
Situation:
  Domain boundaries not identified, because scope was not well defined
  Team without experience with docker and microservices
  Team(20+ devs/qa) distributed across 4 locations
Risk:
  To high level of required skills to begin
  High risk of “slow start”
Risk Mitigation:
  Start from Mono Repository and sacrifice CI/CD for a 1-2 sprints
  After 1-2 sprints – replace Mono repository with
    sets of repositories for each microservice
    Initial Mono repo converted to Meta repository, with git submodules

## Slide 7: MonoRepo -> MonoBuild
Problem was not in Mono Repository, but in Builds
  Each commit/push generated new build.
  Each build takes 20 minutes.
  Include/Exclude filters for folders doesn’t helped, because “Docker-Compose build” build/pushed to registry images all at once
Can’t release microservices independently
Notes: Microservices referenced common libraries.

## Slide 8: Mono Build -> Mono Release problem
Can’t deploy microservices independently
Advises about “git diffs” – is too sophisticated and not 100% guarantees.
Notes: Idea about “Custom Condition” and filtering based on “Artifact name” – didn’t work with, because CI (docker-composed) pushed all microservices at once and custom condition make the situation even worse, because created a lot of released, based on single commit.

## Slide 9
Build/Release per Microservice

## Slide 10: After 2 sprints: Meta Repository + Set of Micro Repositories
Notes: Convert initial mono repo to Meta Repository (to simplify testing by QA as well as let to dev team a way to debug all together locally)
Microservices with identified domain boundaries moved to separate repositories and added as a git submodules to a Meta repo.

## Slide 11: Micro Repositories -> Microservices Build
Notes: When identified microservices moved to separate repos, next logics step was- create independent build(CI) for each microservice

## Slide 12: Microservices Build -> Independent Releases

## Slide 13: Small Tricks – variables from Libraries in Build

## Slide 14: Challenge of managing CI/CD
For 5 Microservices – we created 5 CI pipelines for docker build, and 5 to create helm charts.
For 5 Microservices – we created 5 CD pipelines, with 4 Environment each.
Q: What was the challenge?
A: Make all CI/CD identical for easy/fast modification and improvement.
Q: How?
A:
  Standardize names across different “layers”. Names of repositories should match names of Build Artifacts, match k8s Deployments/Services/Pods.
  Standardize repository structure(where will be code, where will be helm charts)
  Clone CI/CD from one Microservices, replace Variables, Git Repository and

## Slide 15: Small Tricks – variables from Libraries in Release

## Slide 16: Microservice Releases
Each Microservice independently releasing

## Slide 17: Quality Gates (temporary pause)

## Slide 18: Quality Gates (temporary pause) 2

## Slide 19
YAML based Builds

## Slide 20: Designer based Builds (and Releases)
Initially we used Designer based builds, because “Click->Click” is faster to start
YAML based builds were introduced relatively recently and we were not confident that it’s not yet another Silverlight, WinPhone
YAML based releases were not available -> no consistency between CI and CD

## Slide 21: YAML based CI
On a BUILD2019 Microsoft shows “unified pipelines”, triggered us to create YAML based builds. *
  Migration of 5 builds takes 2h (without YAML builds skills)
  YAML builds – give us 99.9% compatibility between microservices (1 variable is different)
  We store YAML build definitions under source control -> CI as Code (infrastructure as Code)
Notes: * Our project is 10month long, so Microsoft will not have enough time to retire Designer based builds, but we should think about long time goals and support. https://docs.microsoft.com/en-us/azure/devops/release-notes/

## Slide 22
Build/Test in Docker

## Slide 23: Build in Container
Why, if It’s slower?!
  Have you ever seen errors/bug because on one machine software was older/newer than on others?
  Have you ever ask- what this dll doing here?
  Do your developers all got the 100% same(cloned) machines?
  I can build my app in CI, but not locally!
  Concurrency tests may work locally, but fail in docker.

## Slide 24: Software Installed on Ubuntu Agent
Do you dev machines got the same version of software that Build Agent in Azure?
https://github.com/Microsoft/azure-pipelines-image-generation/blob/master/images/linux/Ubuntu1604-README.md

## Slide 25: Tests in Container
Why, if It’s slower?
  Yes, but apps will be executed in a container, not on your machine!

## Slide 26: Build/Test in Docker as simple as

## Slide 27: Build/Test in Docker as simple as (part2)

## Slide 28
Docker-Compose

## Slide 29: Run MicroServices App Locally from Meta Repository
Multiple Docker-Compose files in a meta repository and in each Microservice Repository
Meta repo:
  Run all
  Run back
  Run front
  Run all tests
  Run back tests
  Run front tests
For Microservices
  Run microservices
  Run microservice test
Notes: Front Devs can run all back containers
Back Devs can run front containers
QA team can run everything

## Slide 30: Special Override file to run docker-compose locally
Require to store local ports mapping
In a cluster we used 80-443, but we can’t map on the same port more than 1 MicroService-> we need custom ports mapping from Container ports to Host Ports

## Slide 31
SonarQube and technical Debt journey

## Slide 32: Java in .net core dockerfile
Install Java every time is slow
Create custom base image and maintain it – it’s not secured
  Yes, it’s possible to automate base image creating using Azure DevOps Build pipeline, but again- militance

## Slide 33: Code technical Debt Story – Problem definition
SonarQube is a tool to manage code technical debt, but….
EPAM’s SonarQube accessible via VPN
Azure DevOps Agents is outside of EPAM network

## Slide 34: Code technical Debt Story – Resolution Options:
Use EPAM SonarQube installation
  Create Hosted Agent in EPAM network and maintain it? (min 15$ per month to Microsoft+ something to EPAM)
  Create Hosted Agent on Azure VM, allocate Public IP (15$+ VM price… +50$ min)
Don’t use EPAM SonarQube installation
  SonarQube Cloud and pay per line (disclose your customer’s code outside)
  Create your own SonarQube installation and don’t use EPAM’s one
  Our dirty decision:
  RUN SonarScanner locally few time per week by TeamLeads/QA team

## Slide 35
Infrastructure as Code ->CI/CD

## Slide 36: Infrastructure repository for ARM Templates
Azure infrastructure modified only from Azure DevOps CD (releases)
Infrastructure separated on 2 pieces:
  DevOps infrastructure (Azure Container Registry, Azure Key Vault)
    2 params sets (1 for all EPAM environments and 1 for Customer’s environment)
  Main Infrastructure (AKS, Application Insights, Log Analytics)
    4+ params sets (dev/qa/uat/prod,etc)

## Slide 37: Secrets outside of ARM templates
We choose Azure Key Vault as a storage for Secrets (Service Principal credentials for AKS to access Azure Container Registry and add/remove nodes)
Notes: Alternative was- store credentials in Azure DevOps (free to use, but harder to protect from access)

## Slide 38: DevOps Infrastructure Rereleases

## Slide 39: Infrastructure Release Pipelines

## Slide 40: Scale in/out (daily spikes handling) challenge
Option 1: scale in/out using ARM templates
  Pro: always up-to-date parameters in a repo
  Contr: multiple deployments per day (between 2 and N)
Option 2: autoscaling (multiple options to implement via Azure Automation or using Kubernetes operator)
  Contr: in theory, against infrastructure as code approach.
  Pro: active reaction on load.

## Slide 41
Helm

## Slide 42: Each Microservice was released via Helm

## Slide 43: Example of Helm template (used to generace k8s yaml file)

## Slide 44
Helm: Why tiller version is important?!

## Slide 45: One day, our Release Pipelines started crushing
https://status.dev.azure.com/_history

## Slide 46: Next day: Azure DevOps reported as healthy
Currently used in CD process:
Last succeeded:

## Slide 47: Why version had changed?
https://github.com/helm/helm/releases

## Slide 48: Summary: Helm/Tiller Version is important!

## Slide 49: Azure DevSpaces
Not used, because in still in preview.

## Slide 50: Thank you! Questions!
https://github.com/SychevIgor/pronet_docker